## Slide 1: Embedding InfoSec Into Project Management
PMIs five phases of project management:
  Initiate
  Plan
  Executing
  Controlling
  Closing
https://project-management.com/top-5-project-management-phases/

## Slide 2: Embedding InfoSec Into Project Management
Project sponsorship, requirement gathering & analysis, develop project charter
SECURITY TASKS: -Security requirements study -Security impact assessment -Security section in project charter
Initiate

## Slide 3: Embedding InfoSec Into Project Management
Build project plan and identify resources & schedule for the project
SECURITY TASKS: -Identify security role, team, and resources -Risk management plan -Embed security tasks into phased project plan
Plan

## Slide 4: Embedding InfoSec Into Project Management
Execute the project, project performance review & corrections
SECURITY TASKS: -Track security tasks -Security dashboard -Weekly, monthly, quarterly progress reports
Executing

## Slide 5: Embedding InfoSec Into Project Management
Project controlling, monitoring & corrections
SECURITY TASKS: -Utilize contingency if required -Prioritize remaining tasks -Re-plan phases & cover for delays
Controlling

## Slide 6: Embedding InfoSec Into Project Management
Launch product or solution, relieve resources
SECURITY TASKS: -Security accreditation -Identify operational measures -SOPs, incident management, internal audit, monitoring
Closing

## Slide 7: Embedding InfoSec Into Project Management
Senior management needs to ensure that security is integrated with IT project plans
Sufficient security resources should be made available to manage the security aspects of projects
END