## Slide 1: Who Will Conduct The Security Hardening ?
Involvement of various stakeholders for security hardening
  Operations teams
  Security team
  IT management
  Consultant
  Business

## Slide 2: Who Will Conduct The Security Hardening ?
IT Ops teams
Security team
IT management
Consultant
Business

## Slide 3: Who Will Conduct The Security Hardening ?
IT Operations teams:
  Study the security controls (CIS/DISA)
  Apply the security controls in pilot/test environment
  Report the completion of control implementation to ISMC
  Assist InfoSec team with validation

## Slide 4: Who Will Conduct The Security Hardening ?
InfoSec team:
  Conduct validation of security controls implementation
  Acquire checklist of controls from relevant IT team
  Document the status of controls in the form of a checklist
  Forward validation report to ISMC

## Slide 5: Who Will Conduct The Security Hardening ?
IT management:
  Ensure IT operations teams receive required guidance and support
  Sign-off on change management requests
  Assist with planning down-time and business related downtime

## Slide 6: Who Will Conduct The Security Hardening ?
Consultant or project director:
  Drives the security program
  Ensures that strategy is aligned with project objectives
  Ensures process and activities are moving at good momentum as per timeline

## Slide 7: Who Will Conduct The Security Hardening ?
Business stakeholders:
  Provide downtime approvals if required
  Help to engage other vendors if applicable