## Slide 1: 8 Step Methodology – Security Hardening (1)
What is the 8 step security hardening methodology ?

## Slide 2: 8 Step Methodology – Security Hardening (1)
1. Identify critical assets (& asset owner)
2. Research on applicable security controls
3. Checklist of applicable controls
5. Implement controls on test setup
4. Document controls into SOP
6. Validation of control implementation
7. Change management process for PROD
8. Implement on PROD & monitor

## Slide 3: 8 Step Methodology – Security Hardening (1)
Purpose:
  Many assets need to be hardened at various times, by various teams, for various requirements and projects
  Standardize and follow a consistent approach

## Slide 4: 8 Step Methodology – Security Hardening (1)
Benefits:
  Process for security hardening
  Discipline to always follow the same steps
  Helps avoid missing any steps in the process
  Gives team clarity on what to do and what sequence to follow

## Slide 5: 8 Step Methodology – Security Hardening (1)
If You Skip This Process:
  Will follow a new approach every time
  Every resource has their own method
  Dependence on resource rather than the process
  Complicate rather than simplify
  Divergence in security activities

## Slide 6: 8 Step Methodology – Security Hardening (1)
ISMC
TEAM LEAD
IT OPS TEAM
INFOSEC TEAM
DRIVES THE PROGRAM
MEMBER OF ISMC
DECISION MAKING
REPORTS TO HEAD OF THE DEPT
TEAM THAT WILL IMPLEMENT THE SECURITY CONTROLS
REPORTS TO CISO OR INFOSEC HEAD
OR LED BY CONSULTANT
INCLUDES ALL 3-4 DOMAIN TEAM LEADS
HEAD OF DEPT

## Slide 7: 8 Step Methodology – Security Hardening (1)
STEP | DESCRIPTION | PERFORMED BY | FACILITATED BY
1 | IDENTIFY CRITICAL ASSETS (& ASSET OWNER) | ISMC | HEAD OF IT SECTION
2 | RESEARCH APPLICABLE SECURITY CONTROLS | INFOSEC TEAM | ISMC
3 | CHECLIST OF APPLICABLE SECURITY CONTROLS | INFOSEC TEAM | TEAM LEAD
4 | DOCUMENT CONTROLS INTO SOP | TEAM LEAD | INFOSEC TEAM
5 | IMPLEMENT CONTROLS ON TEST SETUP | IT OPERATIONS TEAM | TEAM LEAD
6 | VALIDATION OF CONTROL IMPLEMENTATION | INFOSEC TEAM | IT OPERATIONS TEAM
7 | CHANGE MANAGEMENT PROCESS FOR PRODUCTION | TEAM LEAD | ISMC
8 | PRODUCTION & MONITOR | IT OPERATIONS TEAM | TEAM LEAD

## Slide 8: 8 Step Methodology – Security Hardening (1)
Lets look at the steps in detail in the next module
END