## Slide 1: What Is Security Accreditation – Part 2 ?
What is security accreditation ?
  Accreditation is the formal acceptance of the adequacy of the system’s overall security by the management (SANS)
https://www.sans.org/reading-room/whitepapers/accreditation/introduction-certification-accreditation-1259

## Slide 2: What Is Security Accreditation – Part 2 ?
Lets have another look at the Security Accreditation Sequence…

## Slide 3: What Is Security Accreditation – Part 2 ?
2. Prepare Checklist
3. Confirm Tests
4. Complete Doc & Processes
5. Team Meeting
6. Issue Accredit.
1. Organize
SECURITY ACCREDITATION SEQUENCE

## Slide 4: What Is Security Accreditation – Part 2 ?
Security Accreditation Sequence
3. Confirm Tests
  Core activity: confirm that all test reports are satisfactory
  All tests and follow-up remediation measures have been completed

## Slide 5: What Is Security Accreditation – Part 2 ?
Security Accreditation Sequence
4. Documentation & Processes (Complete)
  Reconfirm correct versions
  Re-check checklists, SOPs
  Backups & DR
  All change control measures & sign-offs

## Slide 6: What Is Security Accreditation – Part 2 ?
Security Accreditation Sequence
4. Documentation & Processes (Complete)
  Re-check all management approvals
  Re-check UATs, customer sign-offs
  Check application performance issues

## Slide 7: What Is Security Accreditation – Part 2 ?
Security Accreditation Sequence
5. Team Meeting
  Call team meeting and report status of all activities
  List any snags & decide completion dates
  Seek stakeholder sign-off on accreditation form

## Slide 8: What Is Security Accreditation – Part 2 ?
Security Accreditation Sequence
5. Team Meeting
  Clarify & recap security requirements & SOPs
  Clarify what actions will invalidate the security accreditation

## Slide 9: What Is Security Accreditation – Part 2 ?
Security Accreditation Sequence
6. Issue Accreditation
  Once all details completed on accreditation sign-off form issue accreditation
  Business has GO-LIVE permission using tested versions

## Slide 10: What Is Security Accreditation – Part 2 ?
Security Accreditation Sequence
6. Issue Accreditation
  Enter activities for accredited IT assets into IT audit program
  Update Operations teams, incident management, and risk management register
END