## Slide 1: Security Transformation Timeline
Recommended timeline for security transformation project

## Slide 2: Security Transformation Timeline
Month 1: Planning
Months 2-3
Phase 1
Months 4-5
Phase 2
Months 6-7
Phase 3
Months 8-10
Phase 4
Months 11-12
Phase 5

## Slide 3: Security Transformation Timeline
Month 1: Planning
  Understand organization & security issues
  Develop ISMC
  Identify stakeholders for InfoSec Steering Committee
  Identify assets for various phases
  Project kickoff and awareness trainings

## Slide 4: Security Transformation Timeline
Months 2-3: Pilot (Phase 1)
  Perform hardening of key IT assets in test environment (Pilot)
  Validate the hardening in the test environment
  Prime IT & InfoSec teams for their roles
  Vulnerability management pilot

## Slide 5: Security Transformation Timeline
Month 1: Planning
Months 2-3
Phase 1
Months 4-5
Phase 2
Months 6-7
Phase 3
Months 8-10
Phase 4
Months 11-12
Phase 5

## Slide 6: Security Transformation Timeline
Months 4-5 (Phase 2):
  Hardening of IT assets (minimum security baseline) identified for phase 2
  Validation of hardening and moving the hardened IT assets to PROD environment through change management process

## Slide 7: Security Transformation Timeline
Months 6-7 (Phase 3):
  Hardening of IT assets (minimum security baseline) identified for phase 3
  Validation of hardening and moving the hardened IT assets to PROD environment through change management process

## Slide 8: Security Transformation Timeline
Months 8-10 (Phase 4):
  Technical teams continue the IT assets hardening in phase 4
  Raise vulnerability management program frequency to monthly
  Focus on governance (policies, SOPs, etc)

## Slide 9: Security Transformation Timeline
Months 11-12 (Phase 5):
  ISO27001:2013 stage 1 and stage 2 certification
  Stage 1 mostly documentation review
  Stage 2 mostly implementation review
END